## Slide 1: PROJECT INITIATION DOCUMENT

## Slide 2: PROJECT OBJECTIVES
Secure User Authentication
Ensure User-Friendly Experience
Centralize Location-Based Data Retrieval
Provide Accurate Temperature Data
Deliver Location Features
Calculate Distance Between Locations
Deploying.

## Slide 3: Success Metrics
User Satisfaction
User Engagement
Accuracy of the data
Response Time
Error Rates

## Slide 4: Project Scope
Development of a user-friendly website/application for location-based information retrieval.
Implementation of user registration, login functionality, and personalized experiences.
Integration of the APIs for accurate conversion of postal codes to required data by the user.
Display of user required information.

## Slide 5: Project Timeline
Phase 1: Project Planning and Requirements Gathering
Phase 2: Interface Design and API Integration
Phase 3: Frontend and Backend Development
Phase 4: Testing, Quality Assurance, and Bug Fixes
Phase 5: Deployment, Documentation

## Slide 6: Project Risks
Technical challenges in integrating with the APIs
Delays in data retrieval due to API limitations or connectivity issues.
Scope creep or requirement changes.
Data Accuracy and Reliability